**Test result report by 28.06.22**

**Test team:**

|  |  |  |
| --- | --- | --- |
| **Name** | **Position** | **Role in the project** |
| Egorov K.D. | QA Ingineer | Team Lead |
| Sachilovich O.N. | QA Ingineer | Functional testing |
| Runec D.A. | QA Ingineer | Functional testing |

**Testing process description:**

Test environment: Win 10 x64 Google Сhrome 102.0.5005.115(WEB), Iphone 11 iOS 15.2, Sony Xperia XA2 Аndroid-9 50.2.A.3.77;

Test Level: System testing.

Test types used: Functional testing, GUI testing, Localization testing.

All test scenarios where created based on customer requirements.

All tests performed manually, using the Jira bug tracking system.

**Summary:**

For this sprint tasks done:

* Created Test Plan in Jira
* Created Test sets in Jira
* Created Test cases in Jira
* 3 new bugs were found. Most of the errors are minor.
* All bugs are minor. Basic functionality is reproduced normally.

Plans for next week: complete task test cases creation, start test execution, bug reportig.

**Testing timetable:**

|  |  |  |  |
| --- | --- | --- | --- |
| Tester | Date | Description | Duration |
| Egorov K.D. | 23.06.2022 | Creating the Jira docs., test cases for web and Peer-review | 4 days |
| Sachilovich O.N. | 23.06.2022 | Creating test cases for iOS, Peer-review, bug reporting. | 2 days |
| Runec D.A. | 23.06.2022 | Creating test cases for Android, bug reporting. | 1 day |

**New bugs found:**

|  |  |  |  |
| --- | --- | --- | --- |
| # | ID | Description of issue | Severity |
| 1. 1 | [MST31622-222](https://jr.it-academy.by/browse/MST31622-222) | [Android] Editing a nickname in the profile tab | Minor |
| 2 | 1. [MST31622-223](https://jr.it-academy.by/browse/MST31622-223) | [Android] Registration via invalid phone number | Minor |
| 3 | [MST31622-157](https://jr.it-academy.by/browse/MST31622-157) | No video in profile feed(WEB) | Minor |

**All bugs statistics:**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Status** | **Quantity** | **Severity** | | | |
| **Critical** | **Major** | **Medium** | **Minor** |
| Submitted | 12 | - | - | - | 12 |
| New | 3 | - | - | - | 3 |
| In work | 0 | - | - | - | - |